## Slide 1: Class 2DK2DL Group 123 SPRINT 1
Group members:
LAPR3 2024_2025
Bruna Barbosa (1220672) | Daniel Relva (1221674) | Diogo Queiroz (1231899) | Pedro Almeida (1231499) | Ricardo Silva (1231500)

## Slide 2: Sprint planning – Sprint 1
SPRINT BACKLOG | 
Number of stories: 19 | 
Number of bugs: 0 | 
Number of tasks: 43 | 
Number of Management Tasks (Scrum) | 
Number of team members | Planned: 5 Actual: 5
Total planned estimation vs execution | Planned hours: 53 hours 30 minutes Executed hours: 73 hours 45 minutes
Planned Start Date: 01/10/2024 Real Start Date: 01/10/2024
Planned Finished Date: 27/10/2024 Real Finish Date: 27/10/2024

## Slide 3: Sprint planning
Assignment US (as stated on project assignment) | Commited? (Yes / no according to team planning) | Todo | Doing | Testing | Done | Blocked
USBD01 | Yes |  |  |  | X | 
USBD02 | Yes |  |  |  | X | 
USBD03 | Yes |  |  |  | X | 
USBD04 | Yes |  |  |  | X | 
USBD05 | Yes |  |  |  | X | 
USBD06 | Yes |  |  |  | X | 
USBD07 | Yes |  |  |  | X | 
USBD08 | Yes |  |  |  | X | 
USBD09 | Yes |  |  |  | X | 
USEI01 | Yes |  |  |  | X | 

## Slide 4: Sprint planning
Assignment US (as stated on project assignment) | Commited? (Yes / no according to team planning) | Todo | Doing | Testing | Done | Blocked
USEI02 | Yes |  |  |  | X | 
USEI03 | Yes |  |  |  | X | 
USEI04 | Yes |  |  |  | X | 
USEI05 | Yes |  |  |  | X | 
USEI06 | Yes |  |  |  | X | 
USEI07 | Yes |  |  |  | X | 
USEI08 | Yes |  |  |  | X | 
USLP01 | Yes |  |  |  | X | 
USLP02 | Yes |  |  |  | X | 
 |  |  |  |  | X | 

## Slide 5: Work by team member
Chart: Hours or n. tasks
| 1220672 | 1221674 | 1231899 | 1231499 | 1231500
Horas / tarefas | 13 | 15 | 15 | 15 | 9

## Slide 6: Work by type
Chart: Epic or Component or UC
| ESINF | BDDAD | LAPR3
Componente | 6 | 3 | 1

## Slide 7: Issues / Assumptions / unanswered questions
Description | Responsible | Date / sprint | Related issue / item in Git
There was an issue with the USLP03 user story while developing the project, as the group didn’t exactly know what was expected for the user story in question, but this user story as since been removed from the first sprint of the project. | Everyone | Sprint 1 | USLP03

## Slide 8: Daily Meetings
Date | Place / duration | Bruna Barbosa (1220672) | Daniel Relva (1221674) | Diogo Queiroz (1231899) | Pedro Almeida (1231499) | Ricardo Silva (1231500)
30/09/2024 | ISEP/0h20 | X | X | X | X | X
01/10/2024 | Online Call/1h30 | X | X | X | X | X
02/10/2024 | ISEP/0h10 | X | X | X | X | X
03/10/2024 | ISEP/0h10 | X | X | X | X | X
04/10/2024 | Online Call/0h10 | X | X | X | X | X
06/10/2024 | Online Call/0h30 | X | X | X | X | 
07/10/2024 | Online Call/0h40 | X | X | X | X | X
08/10/2024 | ISEP/0h10 | X | X | X | X | X
09/10/2024 | ISEP/0h10 | X | X | X | X | X
10/10/2024 | ISEP/0h10 | X | X | X | X | X
11/10/2024 | ISEP/0h10 | X | X | X | X | X

## Slide 9: Daily Meetings
Date | Place / duration | Bruna Barbosa (1220672) | Daniel Relva (1221674) | Diogo Queiroz (1231899) | Pedro Almeida (1231499) | Ricardo Silva (1231500)
13/10/2024 | Online Call/0h30 | X | X | X | X | X
14/10/2024 | Online Call/0h30 | X | X | X | X | 
15/10/2024 | ISEP/0h10 | X | X | X | X | X
16/10/2024 | ISEP/0h10 | X | X | X | X | X
17/10/2024 | ISEP/0h10 | X | X | X | X | X
18/10/2024 | ISEP/0h10 | X | X | X | ´X | X
20/10/2024 | Online Call/1h00 | X | X | X | X | X
21/10/2024 | Online Call/0h30 | X | X | X | X | X
22/10/2024 | ISEP/0h20 | X | X | X | X | X
23/10/2024 | ISEP/0h10 | X | X | X | X | X
24/10/2024 | ISEP/0h15 | X | X | X | X | X

## Slide 10: Daily Meetings
Date | Place / duration | Bruna Barbosa (1220672) | Daniel Relva (1221674) | Diogo Queiroz (1231899) | Pedro Almeida (1231499) | Ricardo Silva (1231500)
25/10/2024 | ISEP/0h30 | X | X | X | X | X
26/10/2024 | Online Call/2h45 | X | X | X | X | X
27/10/2024 | Online Call/2h00 | X | X | X | X | X

## Slide 11: LLM performance assessment (chatGPT or Copilot)
Source file (include file as attachment):
Input (prompt) : Analisa este ficheiro word com um resumo dos daily meetings de um grupo de trabalho para um trabalho universitário. Analisa o nosso desempenho e apresenta pontos a melhorar.

## Slide 12: LLM performance assessment
Output file (include file as attachment):
Opinion about the output:
- The group recognizes the issues pointed by ChatGPT as valid points and will aim to improve based on the given tips

## Slide 13: Sprint Retrospective
Date: 28 / 10 / 2024
What went well?
The team’s communication and chemistry, as well as the workload/task division by all members.
What went wrong?
The estimates per task/user story could’ve been more accurate.
Online/In-person meetings could’ve been more productive.
What we’ve learned?
The backlog’s importance in keeping track of each members productivity and issues one might be encountering.
Overall importance of teamwork.

## Slide 14: Sprint Retrospective
Date: 28 / 10 / 2024
Action items:
Overall the sprint went well as the team managed to complete all planned user stories and tasks while having a fair task division. This was possible due to great communication and mutual help.
Moving forward, our group must improve the online meetings productivity and improve the estimates calculations for each user story, as well as taking better care of the backlog.

## Slide 15: Overall Project perfomance:
Comments:
- LLM evaluation: