## Slide 1: Class 2DKx2DL Group 123 SPRINT 3
Group members:
LAPR3 2024_2025
Ricardo Silva (1231500) | Diogo Queiroz (1231899) | Bruna Barbosa (1220672) | Daniel Relva (1221674) | Pedro Almeida (1231499)

## Slide 2: Sprint planning – Sprint 1
SPRINT BACKLOG | 
Number of stories: 30 | 
Number of bugs: 1 | 
Number of tasks and Sub-Tasks: 57 | 
Number of Management Tasks (Scrum): 9 | 
Number of team members | Planned: 5 Actual: 5
Total planned estimation vs execution | Planned hours: 138 Executed hours: 156
Planned Start Date: 25/11/2024 Real Start Date: 25/11/2024
Planned Finished Date: 05/01/2025 Real Finish Date: 06/01/2025

## Slide 3: Sprint planning
Assignment US (as stated on project assignment) | Commited? (Yes / no according to team planning) | Todo | Doing | Testing | Done | Blocked
USAC11 | yes |  |  |  | X | 
USAC12 | Yes |  |  |  | X | 
USAC13 | Yes |  |  |  | X | 
USAC14 | Yes |  |  |  | x | 
USAC15 | Yes |  |  |  | x | 
USAC16 | Yes |  |  |  | x | 
USAC17 | Yes |  |  |  | x | 
USAC18 | yes |  |  |  | x | 
USBD20 | yes |  |  |  | x | 
USBD21 | yes |  |  |  | x | 
Notes: Não colocar screenshots! Preencher manualmente os valores.

## Slide 4: Sprint planning
Assignment US (as stated on project assignment) | Commited? (Yes / no according to team planning) | Todo | Doing | Testing | Done | Blocked
USBD22 | yes |  |  |  | X | 
USBD23 | Yes |  |  |  | X | 
USBD24 | Yes |  |  |  | X | 
USBD25 | Yes |  |  |  | X | 
USBD26 | Yes |  |  |  | X | 
USBD27 | Yes |  |  |  | X | 
USBD28 | Yes |  |  |  | X | 
USBD29 | yes |  |  |  |  | x
USBD30 | yes |  |  |  | X | 
USEI17 | yes |  |  |  | x | 
Notes: Não colocar screenshots! Preencher manualmente os valores.

## Slide 5: Sprint planning
Assignment US (as stated on project assignment) | Commited? (Yes / no according to team planning) | Todo | Doing | Testing | Done | Blocked
USEI18 | yes |  |  |  | X | 
USEI19 | Yes |  |  |  | X | 
USEI20 | Yes |  |  |  | X | 
USEI21 | Yes |  |  |  | X | 
USEI22 | Yes |  |  |  | X | 
USEI23 | Yes |  |  |  | X | 
USEI24 | Yes |  |  |  | X | 
USLP06 | yes |  |  | x |  | 
USLP07 | yes |  |  |  | x | 
USLP08 | yes |  |  | x |  | 
Notes: Não colocar screenshots! Preencher manualmente os valores.

## Slide 6: Work by team member (Sprint 3)
Chart: Hours or n. tasks
| Ricardo Silva | Diogo Queiroz | Bruna Barbosa | Daniel Relva | Pedro Almeida
Horas / tarefas | 68 | 54 | 66 | 69 | 57
Notes: Se compilaram o registo de horas colocar as horas de trabalho, caso contrario utilizar o numero de tarefas ou algo que reflita a distribuição de trabalho.

## Slide 7: Work by team member (All Sprints)
Chart: Hours or n. tasks
| Ricardo Silva | Diogo Queiroz | Daniel Relva | Bruna Barbosa | Pedro Almeida
Horas / tarefas | 108.5 | 107 | 128.5 | 132.5 | 116.5
Notes: Se compilaram o registo de horas colocar as horas de trabalho, caso contrario utilizar o numero de tarefas ou algo que reflita a distribuição de trabalho.

## Slide 8: Work by type
Chart: Epic or Component or UC
| ESINF | ARQCP | LAPR3 | BDDAD
Componente | 8.5 | 5 | 2 | 4

## Slide 9: Sprint Burndown Chart

## Slide 10: Issues / Assumptions / unanswered questions
Description | Responsible | Date / sprint | Related issue / item in Git
Issues developing the user story. | Everyone | Sprint 3 | USLP06
Issues developing the user story | Everyone | Sprint 3 | USLP07
Issues developing the user story | Everyone | Sprint 3 | USLP08

## Slide 11: Daily Meetings (Sprint 3)
Date | Place / duration | Team member 1 | Team member 2 | Team member 3 | Team member 4 | Team member 5
25/11/2024 | Online / 2h15 min | x | x | x | x | x
26/11/2024 | Online / 1h45 min | x | x | x | x | x
27/11/2024 | Online / 1h30 min | x | x | x | x | x
28/11/2024 | Online / 2h00 min | x | x | x | x | x
29/11/2024 | Online / 0h45 min | x | x | x | x | x
30/11/2024 | Online / 1h00 min | x | x | x | x | x
01/12/2024 | Online / 0h30 min | x | x | x | x | x
02/12/2024 | Online / 0h45 min | x | x | x | x | x
03/12/2024 | Online / 0h20 min | x | x | x | x | x
04/12/2024 | Online / 0h45 min | x | x | x | x | x
05/12/2024 | Online / 1h00 min | x | x | x | x | x
Notes: Podem criar mais páginas se estas não forem suficientes

## Slide 12: Daily Meetings (Sprint 3)
Date | Place / duration | Team member 1 | Team member 2 | Team member 3 | Team member 4 | Team member 5
06/12/2024 | Online / 0h15 min | x | x | x | x | x
07/12/2024 | Online / 0h20 min | x | x | x | x | x
08/12/2024 | Online / 0h15 min | x | x | x | x | x
09/12/2024 | Online / 0h30 min | x | x | x | x | x
10/12/2024 | Online / 1h30 min | x | x | x | x | x
11/12/2024 | Online / 0h20 min | x | x | x | x | x
12/12/2024 | Online / 0h30 min | x | x | x | x | x
13/12/2024 | Online / 0h15 min | x | x | x | x | x
14/12/2024 | Online / 0h45 min | x | x | x | x | x
15/12/2024 | Online / 0h20 min | x | x | x | x | x
16/12/2024 | Online / 1h00 min | x | x | x | x | x
Notes: Podem criar mais páginas se estas não forem suficientes

## Slide 13: Daily Meetings (Sprint 3)
Date | Place / duration | Team member 1 | Team member 2 | Team member 3 | Team member 4 | Team member 5
17/12/2024 | Online / 1h30 min | x | x | x | x | x
18/12/2024 | Online / 0h20 min | x | x | x | x | x
19/12/2024 | Online / 0h20 min | x | x | x | x | x
20/12/2024 | Online / 0h30 min | x | x | x | x | x
21/12/2024 | Online / 1h00 min | x | x | x | x | x
22/12/2024 | Online / 0h15 min | x | x | x | x | x
23/12/2024 | Online / 1h00 min | x | x | x | x | x
26/12/2024 | Online / 1h30 min | x | x | x | x | x
27/12/2024 | Online / 0h30 min | x | x | x | x | x
28/12/2024 | Online / 0h15 min | x | x | x | x | x
29/12/2024 | Online / 2h00 min | x | x | x | x | x
Notes: Podem criar mais páginas se estas não forem suficientes

## Slide 14: Daily Meetings (Sprint 3)
Date | Place / duration | Team member 1 | Team member 2 | Team member 3 | Team member 4 | Team member 5
30/12/2024 | Online / 0h20 min | x | x | x | x | x
02/01/2024 | Online / 2h00 min | x | x | x | x | x
03/01/2024 | Online / 2h15 min | x | x | x | x | x
04/01/2024 | Online / 2h00 min | x | x | x | x | x
05/01/2024 | Online / 3h00 min | x | x | x | x | x
Notes: Podem criar mais páginas se estas não forem suficientes

## Slide 15: LLM assessment (ChatGPT, Copilot, or other)
 | With daily meeting records | With daily meeting records, status report and project assignment |  | 
LLM Evaluation (0-10): | 9/10 | 8.5/10 | Team Evaluation (0-10): | 8.5/10
LLM team and project assessment summary output: | Key Takeaways: Despite minor delays, the team successfully completed the sprint while learning valuable lessons. Focused efforts on balancing workloads and improving communication will enhance future performance. The group demonstrated commendable dedication and resilience, laying a solid foundation for future projects. |  |  | 

## Slide 16
Comments on LLM Evaluation: | The team agrees with the LLM output | Team valuation on LLM comments (Very Good, Good, Medium, Bad):: | Very Good
 | LLM improvement ideas |  | 
Ask LLM for 4 improvements ideas: | Enhance Communication:. Optimize Workload Distribution: Start Sprints Earlier: Improve Retrospective Practices: |  | 
Which ideas would you implement? (1, 2, 3, 4?) | The team agrees that all ideas should be implemented. |  | 

## Slide 17: LLM performance assessment
Include here as attachment a file with the input and output prompt

## Slide 18: Final Sprint Retrospective (FLAP) Date: 06/01/2025
Future considerations:
Start the sprint development earlier;
Make sure the team maintains contact during lecture stoppages, especially during holidays;
Lessons Learned:
Better task division, so no one gets overworked;
Communication importance;
Respect between all team members;
Problem Areas:
Communication between team members;
Accomplishments:
Better understanding of real work situations, problem solving as a team, overcoming adverse situations.

## Slide 19: Overall Final Project Mood:
Independently on the team performance, what's the final Team feeling:
Justification:
The final sprint didn´t go as planned / expected.